## Slide 1
23 Jan 2018 Agenda
23 January 2017
0900 – 1000 Around the room All
1000 – 1015 Review Oct meeting action items Jim/Gary
1015 – 1030 DMC 2017 Summary Mark/Scott
1030 – 1045 EHS/ESH update Tom L.
1045 – 1145 MRL 1-4 Jim/Harts/Sanders
1145 – 1230 Lunch All
1230 – 1330 EHS/ESH/MRL 1-4 next steps discussion All
1330 – 1345 MRL website POC update Gary
1345 – 1400 MRL change process Gary/Jim
1400 – 1430 Potential Matrix Changes Josh R.
1430 – 1515 MRL WG 2018 Activities Scott/All
1515 – 1530 Review action items/Adjourn Gary/Jim

## Slide 2
1. Get a handle on the MRL WG mailing list and workshop mailing list, OPR Jim M., due 24 Nov 2017.
2. Update the MRL subject matter POC expert list on website, OPR Jim M., 24 Nov 2017, being worked
3. Contact the manufacturing institutes and encourage them to attend DMC, OPR Mark G., due 24 Nov.
4. Contact GE and the Navy to determine future participation on the team, OPR Jim, due 24 Nov.
5. Discuss MRL WG BOK change process at next meeting, OPR Jim, due 22 Dec.
6. APT to add AS6500 as addendum to Deskbook and send to Mark G., OPR Jack, due 1 Dec.
7. Add new Deskbook to website, OPR Mark G., due 11 Dec.
8. Have new User’s Guide POC become familiar with User’s Guide functionality, OPR Scott P., due 24 Nov.
9. Prepare briefing for Jan 2018 meeting on ESH criteria, OPR Tom L., due 22 Jan.
10. Prepare briefing for Jan 2018 meeting on MRL 1-4 criteria, OPR Jim., due 22 Jan.
11. Set up possible MRL WG meeting at Pax River, OPR Scott P., due 14 Feb 2018.
12. Use Microsoft Calendar invite for future MRL WG meetings, OPR Jim M.
July Action Items
Black – complete
Red – open/being worked

## Slide 3
Morgan MRL 1-4 Update
Started with matrix presented/used at workshop
Reviewed all workshop comments/suggestions
Made additional changes using workshop feedback
  Attempted to add as little as possible to current matrix
  Did not attempt to add to all empty “white space”
  Used my S&T MRA experience to not burden S&T community
Updates presented
But wait . . . Let’s hear from Harts and Sanders

## Slide 4
MRL WG Change Process
Have a representative MRL WG team work the issue
Present at MRL WG meeting when ready
Receive comments/suggestions
Bring back to MRL WG (if necessary)
MRL WG comes to consensus
MRL WG leader (currently Scott) makes final call
Decision executed
Simple Changes
Complex Issue Changes
Have a representative MRL WG team work the issue
Present at MRL WG meeting when ready
Take to annual workshop - receive comments/suggestions/value added
MRL WG team continues to work if necessary
Bring back to MRL WG
MRL WG comes to consensus
MRL WG leader (currently Scott) makes final call
Decision executed

## Slide 5
What Activities make sense
(as decided during Oct 2017 meeting)
  Manufacturing Cyber security into Matrix
  Matrix Language Scrub
  Users Guide refresh to cover the 100%
    To include artifacts/objective evidence
    Discussion of special topics and frameworks
    Question set
  Outreach
    Invite S&T practitioners/science managers to the MRL WG to discuss MRL 1-3 Criteria
    Invite Industry to explain value add of EHS to MRA Process
    Invite DCMA to brief roles, responsibilities, capabilities to implement/assess MRLs
    Institutes!

## Slide 6
Summary of MRL WG Workshop 2018 Suggested Activities
    Add appendices to MRL Deskbook: Relevant Docs & Standards, Best Practices
    Invite S&T practitioners/science managers to the MRL WG to discuss MRL 1-3 Criteria
    Invite Industry to explain value add of EHS to MRA Process
    Invite DCMA to brief roles, responsibilities, capabilities to implement/assess MRLs
    MRL Users Guide refinements & details for MRLs 1-3:
      Definitions (“Materials”, “Special Handling”, “Regulatory”, “Workforce”, “Experimentation” & “Feasibility”)
    Global scrub of the MRL Criteria Matrix to increase consistency
      Past tense vs. present tense
      Statements vs. questions
      Enterprise Nomenclature
      Multiple questions within a single criterion
    Pilot EHS/ESH on Government projects
      Consider adding as separate thread/sub-thread based on feedback
    Do post-mortems on failed projects
    Need to revisit Vision/Mission/Goals/Objectives of the MRL Working Group (Government/Industry)
      Strategic Plan?
      Charter?
    MRL Implementation/Deployment (# of DoD programs using MRLs)
    Study of MRL Implementation across Industry and DoD to identify Best Practices and opportunities for refinement
    Manufacturing & Quality education of the workforce – suggest an Ad Hoc Committee to interact with PQM Career Field Survey team
    Do we need a ‘marketing brochure’ or other ‘social media’ activity that captures our successes?
    Investigate the use of the MRL Process in DoD in relation to congressional language (Rob Gold, NDAA 2017 Section 808)
    How do we handle industrial security (cyber) considerations?
    MRL Users Guide language updates (terms, definitions, and include intent, and what is not intended)
    Industrial Security (e.g., cyber security, etc.)
    Special Topics discussions and framework (e.g., Key Characteristics, Process Capability, Design Producibility and other ilities, etc.) Users Guide
    Examine use of DoD and industry “special terminology” (i.e., AoA)
    Better and bounded definition of “Special Handling” (there may be other terms needing bounding)

## Slide 7
What Activities make sense
(as decided during Oct 2017 meeting)
  Manufacturing Cyber security into Matrix
  Matrix Language Scrub
  Users Guide refresh to cover the 100%
    To include artifacts/objective evidence
    Discussion of special topics and frameworks
    Question set
  Outreach
    Invite S&T practitioners/science managers to the MRL WG to discuss MRL 1-3 Criteria (April)
    Invite Industry to explain value add of ESH to MRA Process (OBE)
    Invite DCMA to brief roles, responsibilities, capabilities to implement/assess MRLs (April)
    Institutes & MEP (April)
  BOK Discussion
  Sustainment
  Counterfeit parts