## Slide 1
Agenda
23 Oct 2018
0900 – 1000 Around the room All
1000 – 1015 Review July meeting action items Jim
1015 – 1030 DMC 2018 Jim
1030 – 1045 Matrix Scrub Update Jack
1045 – 1100 Deskbook Update Jack
1100 - 1115 User’s Guide Update Jim
1115 – 1130 Workshop Summary Jim/All
1130 – 1230 Lunch
1230 – 1315 MRL 1-4 next steps Jim/All
1315 – 1400 Workshop Questions/Next steps Jim/All
1400 – 1500 MRL WG 2019 Activities Jim/All
1500 – 1515 Review Action Items All
1515 Adjourn

## Slide 2
1. Confirm Brent Gordon as a presenter at DMC, OPR Scott, due 7 Sept.
2. Confirm DCMA speaker for DMC, OPR Harry, due 7 Sept.
3. Confirm Boeing speaker for DMC, OPR Jason, due 7 Sept.
4. Determine DMC deadline for briefings to be put on DMC 2018 CD, OPR Jim, due 7 Sept.
5. Complete first round of updates to User’s Guide, OPR Tom L., due 7 Sept.
6. Sharing of Boeing’s User’s Guide to Tom L. provide User’s Guide to Boeing, OPR Mike G. and Tom L., due 7 Sept.
7. Contact Holly of Raytheon to discuss cyber issues in manufacturing, OPR Scott, due 7 Sept.
8. Update workshop agenda, OPR Jim, due Sept.
9. Organize and confirm speakers at workshop, OPR Jim, due 7 Sept.
10.Draft materials for invites for workshop, OPR Jim, due 7 Sept.
11.Determine if Engility location can be used for the workshop, OPR Jim, due 7 Sept.
12.Post all workshop briefings to website, OPR Jim and Mark, due 10 Sept.
13.Select team leads for the workshop and get their concurrence OPR Jim/Scott due before workshop.
Green – In progress
Red – needs completed
Black – done/OBE
Action items From July Meeting

## Slide 3: DMC 2018 (proposed)
Suggested agenda
Day 1 (Tuesday, 4 Dec)
  OSD Perspective – Mr. Gold
  MRL WG Activities - Scott P.
  MRA metrics - Jordan M.
  DCMA – TBD, Tony Fowler POC
  NAVAIR – TBD, Brent Gordon POC
  Boeing – MRL 1-3 Effectiveness, Jason S.
Day 2 (Wednesday, 5 Dec)
  MRL Training – Tom L.
  AS6500 training – Dave K.
Mr. Gold Roundtable by invite only (Wednesday, 5 Dec)

## Slide 4
Schedule for DMC Activities
Confirm speakers by 31 Oct to Jim/Angela
Send briefings to UTC by date provided by UTC
Send briefings to Angela by 16 Nov
Verify your briefing is properly loaded at DMC by 1200, 4 Dec.

## Slide 5
Matrix Scrub Update
Matrix scrubbed for grammar, acronyms, tense, consistency across MRL
ESH criteria added
  No technical changes made
  Minimal MRL 1-3 changes
Various team members have provided input
Jack worked final version
Sent to the team for review
Ready to go final for Jan 2019 publishing

## Slide 6
Deskbook Update
AS6500 Added
New criteria added
Jack worked final version
Sent to team for review
Ready to go final for Jan 2019 publishing

## Slide 7
User’s Guide Update
New criteria matrix needs to be added
New criteria language needs to converted to questions
This should be easily done
Get this done and publish in Jan.
Other changes
  Artifacts/objective evidence
  Changes to “additional considerations” due to new criteria
    ESH?
  Additional updates from Tom L.
Work these issues in 2019 and update as required

## Slide 8
2018 MRL Workshop Summary
Over 44 participated
  Industry (49%), government (50%), and university participation (1%)
Two breakout sessions
  SOW/RFP feedback
    Every team considered it VALUE ADDED EFFORT
    Workshop provided over 100 comments
    OSD Tri-Service team will update Guide as result of inputs
    Over 90% accepted with actions
    Next step will be to update status at DMC by OSD
  MRL 1-4
Three questions asked for input, workshop feedback
Ideas for 2019 MRL WG activities
More discussion on this after lunch!

## Slide 9
2018 MRL Workshop
MRL 1-4 feedback/next steps
All groups thought changes were value added
Many comments and suggestions provided
    Too prescriptive, MRL 1 (and sometimes 2) too early, too complex
    Retain the tone of the rest of the Matrix
    Sometimes a “No” answer is meaningful, even though the criteria
    is not fully met at such at the earliest stages of R&D.
    If “No” allows you to proceed with R&D, then raising this “new”
    criteria is very beneficial to progress.
  Other specific comments provided on criteria
Further action
  Form a team to look at all versions/input
  Report progress back to WG in Jan

## Slide 10
Workshop Questions
    With respect to the MRL process, what is working, what is not?
      What parts of Deskbook are tailorable?
      Seeing traction in using MRLs
      Cultural change is happening
      MRL website is great
    What could make the MRL process better or more efficient?
      Consistency in contracting approach, workforce development, and BOK material
      MRL education (market segment analysis)
        Availability for practitioners
        Availability for PMs, etc
        Availability for process owners
    What should the MRL WG concentrate on during 2019?
      Focus on training to examine current state and future state
      How do we engage executives on importance of MRLs
      How do people get good training/education
      Develop list of candidates for Quality and Manufacturing metrics by Product Life Cycle Phase
    Next steps?

## Slide 11
Workshop Feedback
  Valuable
      Networking within/outside DoD
      Discussions between industry/DoD
    Try to get more variety with industry participation
    Remember - this process is for all US industry
    Editing of ideas at workshop is valuable
    Synopsis of attendees provided before Workshop

## Slide 12
MRL WG Workshop 2019 Suggested Activities
  Focus on training to examine current state and future state
    Planning, funding, availability, etc.
  How do we engage executives on importance of MRLs
  How do people get good training/education
  Develop list of candidates for Quality and Manufacturing metrics by
  Product Life Cycle Phase

## Slide 13
MRL WG Objectives for 2019
Publish new matrix
Publish new Deskbook
Publish new User Guide to link with above changes
Work on and update User’s guide
Cyber security?
Training?
Other?